MPOHOR-FIASE DISTRICT ASSEMBLY

2026 ANNUAL ACTION PLAN

SEPTEMBER, 2025

2026 ANNUAL ACTION PLAN

| ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective: Improve the marketing systems and access to markets |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Local trade improvement Programmes |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projects | Location | Time Frame |  |  |  | Cost |  |  |  | Project Status |  | Implementing Institution/Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | OTHERS | New | Ongoing | Lead | Collaborating |
| - Completion of Modern Market with 80 lockable stores, 56 stalls with 1no. 8-unit male and female WC toilets (Phase 1) | Mpohor |  |  |  |  |  | 525,000.00 |  |  |  |  | DA | DPs |
| - Construction of 24-hour economy market | Adum Banso |  |  |  |  |  | 1,279,353.813 |  |  |  |  | DA | DPs |
| Objective To increase agriculture production and productivity by 50% by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support the Youth and women in agric development (vegetable production, post-harvest management, grading and standardization and value addition) | District wide |  |  |  |  |  | 10,000.00 |  |  |  |  | AGRIC | DA |
| - Support the implementation of Feed Ghana Programme |  |  |  |  |  |  | 20,000.00 | 15,000.00 |  |  |  | AGRIC | DA |
| Objective: Increase livestock and poultry production by 50% by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Conduct routine vaccination of livestock and train veterinary officers and livestock farmers on management of livestock | District wide |  |  |  |  |  | 10,000.00 |  |  |  |  | AGRIC | DA |
| Objective: Drastically reduce post-harvest losses by 30% by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Establishment of oil palm processing center | Ayiem |  |  |  |  |  |  |  | 1,200,000.00 |  |  | DA | BAC |
| Objective: Empower more youth to invest in agriculture |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Enhance entrepreneurship among women and the youth by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Facilitate access to credit for businesses | District wide |  |  |  |  | 15,000.00 |  |  |  |  |  | BAC - Ghana Enterprises Agency | Ministry of Trade and Industry |
| - Monitoring of Production inclusion activities under GPSNP | District wide |  |  |  |  |  |  |  | 10,000.00 |  |  | MLGCRA | DA |
| - Conduct alternative livelihood and vocational training programs for women | District wide |  |  |  |  | 40,000.00 |  | 10,000.00 |  |  |  | BAC - Ghana Enterprises Agency | DA |
| Objective: Expand and sustain about 30% MSMEs in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Provide capacity building training for SMEs | District wide |  |  |  |  | 20,000.00 |  |  |  |  |  | BAC Ghana Enterprises Agency | Ministry of Trade and Industry |
| - Facilitate MSMEs for GSA/FDA/RGD for registration, Certification and Licensing. | District wide |  |  |  |  | 30,000.00 |  | 5,000.00 |  |  |  | BAC Ghana Enterprises Agency | Ministry of Trade and Industry |
| - Conduct Local Economic Development meetings |  |  |  |  |  |  |  | 4,000.00 |  |  |  | DA | BAC/AGRIC |
| Objective: To promote tourism development in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Identification and development of new tourism site | District wide |  |  |  |  |  |  | 20,000.00 |  |  |  | BAC Ghana Enterprises Agency | Ghana Tourism Board |
| - Awareness creation on existing tourist site (His Majesty Place Farm, Apaho festival) | District wide |  |  |  |  |  |  | 15,000.00 |  |  |  | DA | BAC / His Majesty Place Farm/ Traditional Authorities |
| - Support the celebration of festivals | District wide |  |  |  |  |  |  | 10,000.00 |  |  |  | DA | Traditional Authorities |
| SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Promote quality and equitable access to education by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Social Development and empowerment programmes |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projects | Location | Time Frame |  |  |  | Cost |  |  |  | Project Status |  | Implementing Institution/Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | OTHER | New | Ongoing | Lead | Collaborating |
| - Support for FSHS | Mpohor |  |  |  |  |  |  | 30,000.00 |  |  |  | DA | Education |
| - Facilitate the implementation of educational programmes (Mock, BECE, My 1st day at school, STME) | District wide |  |  |  |  |  | 25,000.00 |  |  |  |  | Education | DA |
| - Completion and furnishing of 1No KG block with Office, washroom and changing room at Ampeasem | Ampeasem |  |  |  |  |  | 148,500 |  |  |  |  | Education | DA |
| - Completion and furnishing of 1No 6unit classroom block with Office and washroom at Angu | Angu |  |  |  |  |  | 210,000.00 |  |  |  |  | Education | DA |
| - Completion and furnishing of 1No 3unit JHS classroom block with Office at Wiredukrom | Wiredukrom |  |  |  |  |  | 153,000.00 |  |  |  |  | Education | DA |
| - Completion and furnishing of 1No KG block at Manso Anglican KG | Manso |  |  |  |  |  | 400,000.00 |  |  |  |  | Education | DA |
| - Completion and furnishing of 1No 6unit classroom block with Office and washroom at Mpohor SDA | Mpohor |  |  |  |  |  | 600,000.00 |  |  |  |  | Education | DA |
| - Rehabilitation of selected schools | Selected schools (Manso cath. KG, Mpohor DA JHS, etc) |  |  |  |  |  | 100,000.00 |  |  |  |  | Education | DA |
| - Construction and furnishing of 1No 3unit JHS classroom block with Office at Adum Dominase | Ayiem |  |  |  |  |  | 700,000.00 |  |  |  |  | Education | DA |
| - Construction and furnishing of 1No 6unit classroom block with Office and washroom at Amuzukrom | Tumentu |  |  |  |  |  | 1,200,000.00 |  |  |  |  | Education | DA |
| - Procurement and distribution of school furniture | Selected Schools |  |  |  |  |  | 1,500,000.00 |  |  |  |  | Education | DA |
| - Procurement of teachers desk and chairs | Selected Schools |  |  |  |  |  | 500,000.00 |  |  |  |  | Education | DA |
| Objective: Bridge infrastructure logistics gap in accessing health care by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Procurement of hospital equipment, logistics and fittings for Mampong and Akotrom CHPS | Mampong/ Akotrom |  |  |  |  |  | 284,060.00 |  |  |  |  | GHS | DA |
| - Completion of 1No CHPS with staff accommodation, male and female washroom at Mampong | Mampong |  |  |  |  |  | 195,000.00 |  |  |  |  | GHS | DA |
| - Completion of 1No CHPS with staff accommodation, male and female washroom | Akotrom |  |  |  |  |  | 195,000.00 |  |  |  |  | GHS | DA |
| - Construction of 1No CHPS with staff accommodation, male and female washroom | Camp 3 |  |  |  |  |  | 750,000.00 |  |  |  |  | GHS | DA |
| - Construction of 1No CHPS with staff accommodation, male and female washroom | Amuzukrom |  |  |  |  |  |  |  | 400,000.00 |  |  | GHS | DA |
| - Construction of 1No CHPS with staff accommodation, male and female washroom | Ohiawoamenwu |  |  |  |  |  | 750,000.00 |  |  |  |  | GHS | DA |
| - Completion of Nurses quarters at Manso | Manso |  |  |  |  |  | 500,000.00 |  |  |  |  | GHS | DA |
| - Procurement of hospital equipment, logistics and fittings for Camp 3, Ohiawoamenwu CHPS | Camp 3, Ohiawoamenwu |  |  |  |  |  | 500,000.00 |  |  |  |  | GHS | DA |
| Objective: Strengthen the Implementation of Communicable and Non-Communicable Diseases (NCDs) control |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support the implementation and management of communicable and non-communicable diseases (HIV , TB, Malaria, Covid etc) | District wide |  |  |  |  |  | 90,000.00 |  |  |  |  | GHS | DA |
| - Support the organization of health education, community durbars, bi annual and social behavioral change campaigns | District wide |  |  |  |  |  |  | 5,000.00 |  |  |  | GHS | DA |
| Objective: Promote mental health service delivery by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support mental health delivery | District wide |  |  |  |  |  |  | 20,000.00 |  |  |  | GHS | DA |
| Objective: Improve the quality of adolescent life by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support maternal, Child Health and adolescent Health reproduction | District wide |  |  |  |  |  | 6,000.00 | 2,000.00 |  |  |  | GHS | DA |
| Objective: To promote the consumption of Healthy and nutritious food in the district |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Organize nutrition education campaigns | District wide |  |  |  |  |  |  | 8,000.00 |  |  |  | GHS | DA |
| - Develop and distribute nutrition guides, posters and radio jingles in local languages | District wide |  |  |  |  |  |  | 5,000.00 |  |  |  | GHS | DA |
| Objective: Expand and improve social protection programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support School Feeding implementation activities | District wide |  |  |  |  |  |  | 4,000.00 |  |  |  | SWCD | GSFP, MGCSP, DP |
| - Support LEAP activities (NHIS activities, medical support) | District wide |  |  |  |  |  | 3,000.00 |  |  |  |  | SWCD | LMS, DP, NHIS, MoH/GHS |
| Objective: Promote the Social and economic development of PWDs by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Identify and register Persons with Disability | District wide |  |  |  |  |  | 3,000.00 | 2,000.00 |  |  |  | SWCD | DP, GFD, DSW, MGCSP |
| - Provide educational support to persons with disability | District wide |  |  |  |  |  | 3,000.00 | 2,000.00 |  |  |  | Education | DA/ SWCD |
| - Provide livelihood empowerment opportunities to PWDs | District wide |  |  |  |  |  | 3,000.00 | 5,000.00 |  |  |  | SWCD | DP, GFD, DSW, MGCSP |
| - Facilitate the inclusion of disability friendly requirement in all projects |  |  |  |  |  |  | 3,000.00 | 10,000.00 |  |  |  | Education | DA |
| Objective: Improve support for child protection and rights |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Support child welfare (M&E, day care, child right ad protection) | District wide |  |  |  |  |  | 3,000.00 |  |  |  |  | SWCD | MGCSP,DSW, DP,MoH/GHS,MoE/GES, GPS |
| - Establishment of a day care centre | Manso |  |  |  |  |  | 400,000.00 |  |  |  |  | DA | SWCD, MGCSP, GES |
| Objective: Ensure gender equality within the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Capacity Building on GBV interventions for stakeholders and the Procedures to report Cases | District wide |  |  |  |  |  | 1,500.00 | 5,000.00 |  |  |  | SWCD | DP, GFD, DSW, MGCSP |
| - Community Engagement and Sensitization on Gender Based Violence Interventions(GBV) in selected communities | District wide |  |  |  |  |  | 1,500.00 | 2000.00 |  |  |  | SWCD | DP, GFD, DSW, MGCSP |
| - Celebrate International Women’s Day and international day of the girl-child with educational fairs | District wide |  |  |  |  |  | 2,000.00 |  |  |  |  | SWCD | DP, GFD, DSW, MGCSP |
| Objective: Ensure sustainable access to safe water by all communities by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - To prepare and review water and sanitation plan | Administration |  |  |  |  |  | 30,000.00 |  |  |  |  | EHSU | DWSMT |
| - Completion of 10No. Mechanized boreholes with overhead tank, stand pipe and concrete slab (Mpohor, Awoye, Boahenkrom, Nyamenaonim,Domeabra, K3, Kanjabo and selected schools) | Mpohor, Awoye, Boahenkrom, Nyamenaonim, Domeabra, K3, Kanjabo and selected schools |  |  |  |  |  | 500,000.00 |  |  |  |  | DA/WORKS | CWSA |
| - Construction of 10No. Mechanized boreholes with overhead tank, stand pipe and concrete slab | Botodwina, Bowohomodzen, Mampong, Bruso, JHS, Apapranso DA, Angu DA, Ohiawoamenwu, atwereboana, Kopre Newtown, Adansi |  |  |  |  |  | 1,300,000.00 |  |  |  |  | DA/WORKS | CWSA |
| - Rehabilitation of 10no. existing Borehole water in selected communities | Selected communities (Bomba, K3, etc) and schools |  |  |  |  |  | 300,000.00 |  |  |  |  | DA/WORKS | CWSA |
| Objective: Improve sustainable access to environmental sanitation services within the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Organize public health and hygiene sensitization and programmes and perform premises and institutional inspections | District wide |  |  |  |  |  | 40,000.00 |  |  |  |  | EHSU | GHS/NADMO |
| - Maintenance of final disposal site | Mpohor |  |  |  |  |  | 185,000.00 |  |  |  |  | EHSU | DA |
| - Organize fumigation exercise | District wide |  |  |  |  |  | 370,000.00 |  |  |  |  | EHSU | DA |
| - Procure sanitary - tools and equipment | District wide |  |  |  |  |  | 80,000.00 |  |  |  |  | EHSU | DA |
| - Review District Environmental Sanitation Strategy and Action Plan (DESSAP) | Administration |  |  |  |  |  | 40,000.00 |  |  |  |  | EHSU | DA |
| - Conduct registration and screening of food vendors | District wide |  |  |  |  |  | 25,000.00 |  |  |  |  | EHSU | DA |
| - Facilitate the organization of clean up exercise | District wide |  |  |  |  |  | 30,000.00 | 5,000.00 |  |  |  | EHSU | DA |
| - Support community led total sanitation | District wide |  |  |  |  |  | 50,000.00 |  |  |  |  | EHSU | DA |
| - Implement the Sanitation Improvement Package | District wide |  |  |  |  |  | 389,000.00 |  |  |  |  | EHSU | DA |
| - Construction of animal pound and control of stray animals | Selected communities |  |  |  |  |  | 30,000.00 |  |  |  |  | EHSU | DA |
| - Construct slaughter house/slab | Mpohor |  |  |  |  |  | 50,000.00 |  |  |  |  | DA | EHSU/Works |
| - Construction of refuse container bay | Adum Banso,, Mpohor |  |  |  |  |  | 180,000.00 |  |  |  |  | DA | EHSU |
| - Organize National Sanitation Day | District wide |  |  |  |  |  | 190,000.00 |  |  |  |  | DA | EHSU |
| ENVIRONMENT AND HUMAN SETTLEMENTS DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Promote climate-resilience in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Climate change intervention programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projects | Location | Time Frame |  |  |  | Cost |  |  |  | Project Status |  | Implementing Institution/Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | OTHER | New | Ongoing | Lead | Collaborating |
| - Reclamation of degraded land through tree planting | District wide |  |  |  |  |  | 30,000.00 |  |  |  |  | NADMO | AGRIC/ EHSU |
| - Support the clampdown of galamsey activities | District wide |  |  |  |  |  | 15,000.00 |  |  |  |  | DA | NADMO |
| - Awareness Creation on Climate Change and disaster management | District wide |  |  |  |  |  | 40,000.00 |  |  |  |  | NADMO | AGRIC/ EHSU |
| Objective: Improve the drainage system in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Facilitate for provision of storm and U-drains | Manso |  |  |  |  |  | 200,000.00 |  |  |  |  | WORKS | DA |
| - Undertake routine de silting - of public and storm drains | Selected communities |  |  |  |  |  | 60,000.00 |  |  |  |  | EHSU | DA |
| Objective: Improve the road condition and networks in the District by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Spot improvement and reshaping of selected roads | District wide |  |  |  |  |  | 250,000.00 |  |  |  |  | WORKS | DA/DP |
| - Create Road safety awareness | District wide |  |  |  |  |  |  | 25,000.00 |  |  |  | DA | DVLA |
| - Facilitate the registration and provision of driver license | District wide |  |  |  |  |  |  | 20,000.00 |  |  |  | DA | DVLA |
| - Construction of Lorry Station | Mpohor |  |  |  |  |  |  | 200,000.00 |  |  |  | DA | GPRTU |
| Objective: Improve telecommunication network and access to ICT in the District by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Construction and connection of network tower | Angu |  |  |  |  |  |  |  | 350,000.00 |  |  | MP | DPs/DA |
| Objective: Promote human settlement pattern in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Continue with the Street Naming and Property Address project | District wide |  |  |  |  |  | 40,000.00 | 20,000.00 |  |  |  | PPD | DA/NDPAS |
| - Acquisition of EPA permits for all projects | Administration |  |  |  |  |  | 10,000.00 | 10,000.00 |  |  |  | WORKS | DA |
| - Organize public education on permitting | District wide |  |  |  |  |  |  | 5,000.00 |  |  |  | PPD | DA/WORKS |
| - Revise existing planning schemes | District Wide |  |  |  |  |  |  | 20,000.00 |  |  |  | PPD | DA, LAND AGENCIES /CHIEFS, Surveying Dept |
| - Acquire, Map and document Assembly Lands | District Wide |  |  |  |  |  | 25,000.00 | 10,000.00 |  |  |  | PPD | DA, Surveying Dept |
| - Organize effective Dev’t Control sessions with media/Public | District Wide |  |  |  |  |  |  | 5,000.00 |  |  |  | PPD | DA, Chiefs and works Dept |
| Objective: Ensure electricity coverage to all communities in District by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Supply of streetlight bulbs | District Wide |  |  |  |  |  |  | 5000.00 |  |  |  | DA | EGC/MP |
| GOVERNANCE AND INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve accountability and Popular participation in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Governance and citizen participation programmes |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projects | Location | Time Frame |  |  |  | Cost |  |  |  | Project Status |  | Implementing Institution/Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | OTHER | New | Ongoing | Lead | Collaborating |
| - Strengthen the sub-structures | Administration |  |  |  |  |  |  | 40,000.00 |  |  |  | DA | Central Administration |
| - Undertake DCE community engagement | District wide |  |  |  |  |  |  | 30,000.00 |  |  |  | DA | Central Administration |
| - Monitoring and maintenance of Website and Social Media Platforms | Administration |  |  |  |  |  |  | 10,000.00 |  |  |  | DA | MIS/DID |
| - Undertake Town hall meetings | District wide |  |  |  |  |  |  | 40,000.00 |  |  |  | DA | DPCU/BUDGET/ADMIN |
| - Celebration of National days | District wide |  |  |  |  |  | 100,000.00 |  |  |  |  | DA | Stakeholders |
| Objective: Improve the Internally Generated Fund of the District by 80% by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Embark on revenue mobilization exercise | District wide |  |  |  |  |  |  | 20,000.00 |  |  |  | FINANCE | REVENUE TEAM |
| - Prepare and implement Revenue Implementation Action Plan | Administration |  |  |  |  |  |  | 20,000.00 |  |  |  | BUDGET | DPCU |
| - Completion of property valuation (Phase 2) | District wide |  |  |  |  |  | 200,000.00 |  |  |  |  | DA | DPCU/ BUDGET/ FINANCE/PPD/WORKS |
| Objective: Improve the efficiency and effectiveness of Staff by 2028 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Undertake human resource management activities | Administration |  |  |  |  |  |  | 20,000.00 |  |  |  | HR Department | All Departments and Units |
| - Conduct capacity building training programs | Administration |  |  |  |  |  | 65,000.00 |  |  |  |  | HR Department | All Departments and Units |
| - Procurement of Office Logistics and equipment | Administration |  |  |  |  |  | 50,000.00 |  |  |  |  | Procurement unit | Central Administration |
| - Procurement of pickup | Administration |  |  |  |  |  | 350,000.00 |  |  |  |  | DA | Procurement unit |
| - Completion of new DCE bungalow | Mpohor |  |  |  |  |  | 300,000.00 |  |  |  |  | MLGDRD | DA |
| - Construction of Staff bungalow (phase 1) | Mpohor |  |  |  |  |  | 1,000,000.00 |  |  |  |  | DA | Works Department |
| - Completion of repainting of the Mpohor-Fiase District Assembly Office | Mpohor |  |  |  |  |  | 180,000.00 |  |  |  |  | DA | Works Department |
| Objective: Ensure implementation of approved plans and budget |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Prepare 2027 Annual Action Plan and Budget, 2026 Quarterly & Annual Progress Reports (2025) | Administration |  |  |  |  |  | 60,000.00 |  |  |  |  | DPCU | DA |
| - Conduct performance review of 2025 AAP | Administration |  |  |  |  |  | 5,000.00 |  |  |  |  | DPCU | All Departments and Units |
| - Conduct DPCU and other statutory meetings | Administration |  |  |  |  |  | 55,000.00 |  |  |  |  | DA | All Departments and Units |
| - Upload and monitor budget implementation through the use of GIFMIS and project monitoring | District wide |  |  |  |  |  |  | 10,000.00 |  |  |  | BUDGET UNIT | Mof/MLGCRA |
| - Ensure gazette of D/A bye-laws | Administration |  |  |  |  |  | 25,000.00 |  |  |  |  | DA | EHSU |
| - Undertake socioeconomic baseline data collection | District wide |  |  |  |  |  | 50,000.00 |  |  |  |  | DPCU | Statistics/PPD |
| - Ensure the maintenance of Assembly properties | District wide |  |  |  |  |  | 120,000.00 |  |  |  |  | DA | WORKS |
| - Support the completion of Community Initiated Projects | District wide |  |  |  |  |  | 300,000.00 |  |  |  |  | DA | Assembly Members/Traditional Authorities |
| Objective: Ensure effective Monitoring and Evaluation at all departments / Unit |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Conduct Monitoring and Evaluation activities (DPCU and others) | All project sites |  |  |  |  |  | 20,000.00 | 10,000.00 |  |  |  | DPCU | RCC, DACF-RFG, EXT AUDITORS,PERF. AUDITING |
| - Preparation, approval and submission of concept note | Administration |  |  |  |  |  |  | 30,000.00 |  |  |  | DPCU | DA |
| - Support the activities of Audit | District wide |  |  |  |  |  |  | 15,000.00 |  |  |  | DA | FINANCE/AUDIT |
| Objective: Enhance security in the District |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Completion and furnishing of office complex for Ghana fire service first floor (Phase 2) | Mpohor |  |  |  |  |  | 400,000.00 |  |  |  |  | ADMIN | GNFS/WORKS |